## Slide 1: CMU BBS
Team : BiYeMaiJianBing
Members :
Bowen Zhu, Linxi Zou, Zhengyang Ruan
Notes: Product Owner ?

## Slide 2: Project Overview
An online BBS faced to students at CMU.
Sharing
Info
Events
Thoughts
Notes: A short description of your overall project.

## Slide 3: Current Sprint Goals
Base template & Homepage
Basic user authorization
Message System
  Send & receive messages
  Notifications for new message
Hot Topics (Top 10)

## Slide 4: Current Progress
User Authorization
  Basic : log in, log out, sign up, reset password, forget password, edit profile.
  Different user groups : implement a forum management system.
Message System
  Basic : send to & receive from other users.
  New message notification.

## Slide 5: Current Progress
Forum & Topic
  Homepage
  In forum : 2-level forums, favorite & dislike.
  In topic : post, like, reply. (Forum moderators can pin & label good topics.)
  Statistics : # topic, # view, # like, # comment → hot topics (top 10)
Demo

## Slide 6: Self-evaluation
We have met all current goals:
  base template & homepage
  basic user authorization
  message system
  hot topics

## Slide 7: Self-evaluation
Important Adjustments:
  Add forum management system for different user groups.
  Implement 2-level forums.
  Implement in forum page, in topic page and their functions.

## Slide 8: Goals for Next Sprint
Search function
Image & vote topics
Event sharing (including google map api)
Forum & topic improvements:
  Reply to a comment
  Topic filters (by tags, authors, time, etc.)
Deployment

## Slide 9: Thanks