## Slide 1: CMU BBS
Team 138: BiYeMaiJianBing
Member: Bowenz Linxiz Zruan

## Slide 2: Project Overview
BBS: Bulletin Board System
  Work done in Sprint 1
  User authorization
  Basic BBS functions
  Message System
Community
Sharing
Thoughts
Info
Events

## Slide 3: Current Sprint Goals
Deployment: AWS
Search: by title/author, within forum
User Profile: user info, follower, topic collection
New Features in Forum: image and poll, event sharing

## Slide 4: Current Progress
User Profile
New Features in Forum
More topic types: image and poll
Event sharing: location based (Google Maps API), management & application
Other features: post anoumously, reply to comment, filter topics by tag
Basic user information, followers
User’s topic collection, events

## Slide 5: Current Progress
Deployment
Deploy on AWS
Use MySQL as the database
Search
Basic search: by title/author
Advanced search: forum, tag, time, title, content, etc.

## Slide 6: Self-evaluation
We have met all current goals
  New Features in Forum: basic improvements, new topic types, event sharing
  User Profile: basic info, follower, topic collection
  Search: fuzzy queries by title/author within forums
  Deployment on AWS

## Slide 7: Self-evaluation
Important adjustments:
  Add advanced search
  Add users’ event display in user profile page.
  Use one event model to suit different types of events (house renting, travel, short-time activities, etc.)

## Slide 8: Goals for Next Sprint
Following users' activities
Add font features when create a topic/reply.
Improve reminder system: forum assignment, new reply, etc.
Improve the UI
[Stretch] Login via/share to Facebook, Twitter, Google+
[Stretch] Add event to Google Calendar

## Slide 9: Thank you